Change Notice
SCR-00004-SRC-BASIC_UTIL-V0_1_1

Software Change Request
for
Basic Utility Kit

Released on: 09 November, 2010

Any hardcopy unless authorised or a softcopy in a directory other than the central repository is an Uncontrolled Copy.

This hardcopy of the document is a Controlled Copy only when signed by an authorised signatory.
Issued to: ___________________________ / Signature and Date

CENTRE FOR DEVELOPMENT OF TELEMATICS
MANDI ROAD, MEHRAULI, NEW DELHI 110030, INDIA
ELECTRONICS CITY (PHASE I), HOSUR ROAD, BANGALORE 560100, INDIA

Participation

This document has been authored/modified by
Anish Shankar

with contributions from
-

Comments, suggestions and queries pertaining to this document should be addressed to

Team Lead
Name: Bluemax
e-mail: bluemax@cdotb.ernet.in

Approval Block

CCB responsibility	Name and designation	Signature	Date
Module Lead	Bluemax Stephen
SCM
QA
CCB member	Bluemax Stephen
CCB member	Shubhra
CCB member	Shivali
CCB member	Charu
CCB member	Sulakshna
CCB member	Abhishek
CCB member	Anish Shankar
CCB member	Arun Kumar Swain

Table of Contents

# Software change description

## Objective and background

This SCR corresponds to the changes done on BUK version BASIC_UTIL-V0_1_1. Priority based message distribution has been introduced. The release candidate is BASIC_UTIL-V0_1_2.
The SCR corresponding to this release is SCR 00004: scr-00004-src-BASIC_UTIL-V0_1_1.odt
## Detailed description
1. Coding has been done for implementing a priority based message distributor.
2. The issues mentioned below have been fixed
  1. Issue #3799: ASG: SGRAN: Basic Utility Kit: BUK: BASIC_UTIL-V0_1_1: Message priority to be introduced in the message distributor.
  2. Issue #3924: ASG: SGRAN: Basic Utility Kit: BUK: BASIC_UTIL-V0_1_1: Read Buffer length of the message distributor to be increased.

## Possible solutions
None.

## Selected strategy
None.
## Code changes

### Issue #3799:

Description: ASG: SGRAN: Basic Utility Kit: BUK: BASIC_UTIL-V0_1_1: Message priority to be introduced in the message distributor.

As a new requirement, priority based message delivery needs to be implemented
in the message distributor. This will help application deliver critical messages in time.

Changes Done:

S. No	File Name	Changes
	include/cdsumdapi.h	Changes made for introduction of priority based message delivery.
	include/cdsutsqueue.h	Introduction of the insert function.
	src/timer/cdsutimingwheel.cpp	Changes made for introduction of priority based message delivery.
	src/msgdistr/cdsumd.cpp	Changes made for introduction of priority based message delivery.
	src/msgdistr/cdsumdapi.cpp	Changes made for introduction of priority based message delivery.

### Issue #3924:

Description: ASG: SGRAN: Basic Utility Kit: BUK: BASIC_UTIL-V0_1_1: Read Buffer length of the message distributor to be increased

The read buffer length of the BUK's message distributor is currently 1600.
However, some of the messages for our projects exceed this buffer size (Eg. In the SGRAN project, some MMI messages carry large amounts of data).

Hence the read message buffer size needs to be increased, say to 30,000.

Changes Done:

S. No	File Name	Changes
	src/msgdistr/cdsunhudpglobals.h	enum CDSU_MSGDISTR_READ_BUF_LEN modified / from 1600 to 30000.

## Files Changed
Refer section 1.5

## Effects on

### Memory
None.

### CPU
None.

### System
None.

### Others
None.

## Documents changed

Table 1: Documents changed
S.No	Document Name	Version	Remarks

## Reference documents
Table 2: References
S.No	Document Name	Version	Remarks

## Status
  Test status:
Basic testing of the priority based message distributor has been done.

# Change Control Board review

## Related SCR/Pre-requisite
None.

## Remarks and review remarks
None.

## Change Control Board authentication and directions
None

## Note
None
# Annexure-A

[END OF DOCUMENT]